Test Automation Framework

Design & Implementation Plan — Playwright · Pytest · Python

A portfolio-grade framework for testing web applications and APIs, designed the way a production SDET team would build it: maintainable, scalable, CI-ready, and easy to discuss in interviews.

Applications under test: OrangeHRM (web UI + REST API) and Restful Booker (REST API)

Prepared: October 16, 2026 · Revised: October 17, 2026

Contents

1. Goals

2. Applications to Test

2.1 Why OrangeHRM

2.2 Risks of the public demo and how to handle them

3. Environment Strategy: Local vs. Demo

3.1 Running OrangeHRM locally

3.2 Settings for each environment

4. Tech Stack

5. Architecture

6. Project Layout

7. Key Design Decisions and Examples

7.1 Page objects built from components

7.2 API client with schema validation

7.3 Fixture layers

7.4 Hybrid test (the flagship example)

7.5 Markers

7.6 Debugging failures

8. Role-Based Tests

8.1 How it works

9. Test Coverage Targets

10. CI/CD Pipeline

11. Roadmap

12. What Makes It Stand Out

13. Open Decisions

# 1. Goals

- One framework for UI and API testing. Both layers share config, fixtures, reporting and CI.

- Hybrid tests. Use the API to set up state and the UI to verify it. This is the most impressive and most realistic pattern you can show.

- Built for real teams. Runs in parallel, works across environments, produces traceable failures, and runs in containers in CI.

- The code is itself the showcase. Type hints, linting, clean layers and documented decisions.

# 2. Applications to Test

| Purpose | App | Why |
| --- | --- | --- |
| UI + API (main) | OrangeHRM (open-source HR system) | A realistic business app with admin, employee records (PIM), leave, time and recruitment modules. The UI is backed by a JSON REST API, which makes hybrid tests natural |
| API only | Restful Booker | Full CRUD with token auth and chained requests. Shows a second authentication style next to OrangeHRM's session cookies |

Two apps tested in depth make a stronger portfolio than four tested shallowly.

## 2.1 Why OrangeHRM

- Feels like a real business app. Role-based access, multi-step forms and search/filter grids are much closer to day-to-day SDET work than a demo shop.

- Hard-to-automate UI, in a useful way. Custom dropdowns, autocomplete fields, date pickers, file uploads, toast messages, modals and paginated tables. Wrapping these in reusable component objects shows design skill.

- REST API behind the UI (under /web/index.php/api/v2/...). Tests can create an employee through the API and check them in the UI, validate responses against pydantic models, and share the browser's login session with Playwright's APIRequestContext.

- Open source and self-hostable, which removes most of the risks of using a shared public demo (see section 3).

## 2.2 Risks of the public demo and how to handle them

| Risk | Mitigation |
| --- | --- |
| Shared data. Anyone can edit or delete records, and the demo resets regularly | Never rely on existing data. Every test creates its own data with a unique prefix (e.g. auto_<uuid>) and deletes it in fixture teardown |
| Instability. It is sometimes slow or down, which causes flaky CI runs | Run CI against a local Docker instance. The public demo is just one more environment |
| Shared admin login that others could change | Read credentials from config. Never change the admin's password or roles; create dedicated test users through the API |
| Etiquette. Heavy parallel runs put load on a shared server | Use xdist and the browser matrix only against the local instance; run the demo suite serially |
| Very common in portfolios | Stand out with the extras most people skip: local hosting, API+UI hybrid tests, contract checks, role-based tests and a component layer |

# 3. Environment Strategy: Local vs. Demo

The same test suite runs against two environments. Switching is done with configuration only (TEST_ENV=local or TEST_ENV=demo); no test code changes.

|  | local (default) | demo |
| --- | --- | --- |
| Target | OrangeHRM in Docker on the developer machine or CI runner | The public OrangeHRM demo site |
| Data | Isolated, reset for every CI run | Shared with everyone; reset by the site owner |
| Used for | Development, PR checks, nightly full regression | Scheduled or manual smoke run to prove the suite works against a real hosted site |
| Parallelism | pytest-xdist + browser matrix | Serial, Chromium only, smoke tests only |
| Credentials | Set during local install; stored in .env / CI secrets | Public demo credentials, still read from config |

## 3.1 Running OrangeHRM locally

A docker-compose file in infra/ starts OrangeHRM and its database:

# infra/docker-compose.orangehrm.yml (outline)

services:

db:

image: mariadb:11

environment:

MARIADB_ROOT_PASSWORD: ${DB_ROOT_PASSWORD}

MARIADB_DATABASE: orangehrm

healthcheck: { test: ["CMD", "healthcheck.sh", "--connect"], interval: 5s }

orangehrm:

image: orangehrm/orangehrm:<pinned-version>

depends_on: { db: { condition: service_healthy } }

ports: ["8080:80"]

OrangeHRM needs a one-time installation step after the containers start. Automate it so CI never needs manual clicks. Two options (to be decided, see section 13):

- Database snapshot: install once, export the database to a SQL dump committed to infra/seed/, and load it on startup. Fast and fully repeatable.

- Scripted install: run OrangeHRM's installer non-interactively on startup. No dump file to maintain, but slower and more fragile.

A wait-for-ready step polls the login page before tests start, so CI never races the container.

## 3.2 Settings for each environment

class Settings(BaseSettings):

model_config = SettingsConfigDict(env_file=".env", env_prefix="TEST_")

env: Literal["local", "demo"] = "local"

orangehrm_url: HttpUrl          # e.g. http://localhost:8080

admin_username: str

admin_password: SecretStr

booker_api_url: HttpUrl

default_timeout_ms: int = 10_000

@property

def is_shared_env(self) -> bool:

return self.env == "demo"

Fixtures use is_shared_env to enforce the demo rules, for example skipping destructive tests or forcing serial runs.

# 4. Tech Stack

| Concern | Choice |
| --- | --- |
| Runtime and deps | Python 3.12+, uv (fast and modern; pyproject.toml only) |
| Runner | pytest + pytest-playwright |
| API testing | Playwright's APIRequestContext (one tool, shared tracing, can share browser cookies). Alternative: httpx |
| Schema/contract validation | pydantic v2 models |
| Config | pydantic-settings (.env + environment variables, typed) |
| Test data | Faker + builder/factory classes |
| Parallelism / flakes | pytest-xdist, pytest-rerunfailures (used sparingly and tagged) |
| Reporting | Allure (plus pytest-html as a light fallback), Playwright trace/video/screenshot on failure |
| Code quality | ruff (lint and format), mypy, pre-commit |
| CI/CD | GitHub Actions: browser matrix, sharding, Allure report on GitHub Pages |
| Containers | Docker Compose for OrangeHRM + MariaDB; official mcr.microsoft.com/playwright/python image for the test runner |

# 5. Architecture

The framework is organized in three layers. Tests sit on top, talk to page/component objects and API clients through pytest fixtures, and everything rests on a shared core.

+------------------------ tests/ -------------------------+

|   ui/        api/        e2e/ (hybrid)    roles/        |

+---------------+---------------------+-------------------+

| fixtures (conftest) |

+---------------v------+   +----------v--------------+

|  Page/Component Objs |   |  API Clients (services) |

|  pages/, components/ |   |  api/clients/           |

+---------------+------+   +----------+--------------+

|                     |

+---------------v---------------------v-------------------+

| core: config | logging | data builders | models | utils |

+---------------------------------------------------------+

The main rule: tests never touch locators or raw HTTP calls. They speak in business terms (pim.search_employee(name), employee_api.create(employee)).

# 6. Project Layout

pw-pytest-framework/

├── pyproject.toml            # deps, pytest config, ruff/mypy config

├── .env.example              # TEST_ENV=local|demo, URLs, credentials

├── Dockerfile                # test runner image

├── infra/

│   ├── docker-compose.orangehrm.yml

│   ├── seed/                 # DB snapshot for the local instance

│   └── wait_for_ready.py

├── .github/workflows/

│   ├── ci.yml                # PR: lint + smoke against local Docker

│   ├── nightly.yml           # full regression, browser matrix, Allure → Pages

│   └── demo-smoke.yml        # scheduled/manual smoke against public demo

├── src/framework/

│   ├── config/settings.py    # pydantic-settings, local/demo

│   ├── api/

│   │   ├── base_client.py    # wraps APIRequestContext, logging, assertions

│   │   ├── clients/          # employee_client.py, user_client.py, booking_client.py

│   │   └── models/           # pydantic request/response schemas

│   ├── ui/

│   │   ├── pages/            # login, dashboard, pim/, admin/, leave/

│   │   └── components/       # side_menu, dropdown, autocomplete,

│   │                         # date_picker, data_table, toast, modal

│   ├── auth/roles.py         # Role enum, per-role login + storage_state

│   ├── data/

│   │   ├── builders.py       # EmployeeBuilder, UserBuilder, BookingBuilder

│   │   └── static/           # JSON/CSV for data-driven tests

│   └── utils/                # logger, waits, allure helpers

├── tests/

│   ├── conftest.py           # root fixtures: settings, api contexts, roles

│   ├── api/                  # orangehrm/, restful_booker/

│   ├── ui/

│   ├── e2e/                  # hybrid API + UI flows

│   └── roles/                # role-based access tests

├── docs/

│   ├── architecture.md

│   └── adr/                  # Architecture Decision Records

└── README.md

# 7. Key Design Decisions and Examples

## 7.1 Page objects built from components

Page objects use web-first locators (get_by_role, get_by_placeholder, not XPath). OrangeHRM's custom widgets live in reusable component classes:

class LoginPage(BasePage):

path = "/web/index.php/auth/login"

def __init__(self, page: Page):

super().__init__(page)

self.username = page.get_by_placeholder("Username")

self.password = page.get_by_placeholder("Password")

self.submit = page.get_by_role("button", name="Login")

def login(self, username: str, password: str) -> "DashboardPage":

self.username.fill(username)

self.password.fill(password)

self.submit.click()

return DashboardPage(self.page)

class Dropdown(Component):

"""OrangeHRM custom select (not a native <select>)."""

def choose(self, option: str) -> None:

self.root.click()

self.page.get_by_role("option", name=option).click()

## 7.2 API client with schema validation

class EmployeeClient(BaseClient):

base_path = "/web/index.php/api/v2/pim/employees"

def create(self, employee: NewEmployee) -> Employee:

resp = self.post(self.base_path, data=employee.model_dump(by_alias=True))

expect(resp).to_be_ok()

return EmployeeResponse.model_validate(resp.json()).data  # contract check

def delete(self, *emp_numbers: int) -> None:

self.delete_json(self.base_path, data={"ids": list(emp_numbers)})

OrangeHRM's API uses the browser's session cookie, so the client is built from the logged-in context (page.request or a context created from the saved storage_state). Restful Booker's client instead requests a token and sends it on each call, so the framework shows both authentication styles.

## 7.3 Fixture layers

Expensive setup gets a wider scope:

- session: settings, the local-instance readiness check, and one authenticated storage_state per role (log in once, reuse in every test)

- function: page, page objects, and fresh test data with automatic cleanup via yield

@pytest.fixture

def employee(employee_api, employee_builder):

emp = employee_api.create(employee_builder.build())   # unique auto_<uuid> name

yield emp

employee_api.delete(emp.emp_number)                    # always cleaned up

## 7.4 Hybrid test (the flagship example)

@pytest.mark.e2e

def test_employee_created_via_api_is_listed_in_pim(employee, admin_page):

pim = EmployeeListPage(admin_page).open()

pim.search_by_name(employee.full_name)

expect(pim.results.row_with(employee.employee_id)).to_be_visible()

## 7.5 Markers

smoke, regression, ui, api, e2e, roles, destructive, flaky. You select runs with pytest -m "smoke and api". Tests marked destructive are skipped automatically when TEST_ENV=demo.

## 7.6 Debugging failures

Run with --tracing retain-on-failure --video retain-on-failure --screenshot only-on-failure, and attach the outputs to Allure automatically in a hook.

# 8. Role-Based Tests

OrangeHRM has built-in roles. The framework tests that each role sees and can do only what it should. This is a realistic security-minded test area that most portfolios skip.

| Role | How it is created | What is tested |
| --- | --- | --- |
| Admin | Credentials from config | Full menu (Admin, PIM, Leave, Time, Recruitment …); can manage users and employees |
| ESS (regular employee) | Created per test session through the API: employee + user account with the ESS role | Restricted menu (no Admin or PIM management); can view own info and apply for leave; blocked from admin pages and admin API endpoints |
| Supervisor (optional, later) | ESS user assigned as another employee's supervisor | Can see and approve their direct report's leave requests |

## 8.1 How it works

- A Role enum and an auth/roles.py helper log in once per role and save its storage_state.

- A parametrized fixture logged_in_as yields a page that is already logged in as the requested role.

- Test users are created through the Admin API at session start and deleted at session end.

- Access is checked at both layers: the UI (menu items, direct URL navigation) and the API (expected 401/403 responses).

EXPECTED_MENU = {

Role.ADMIN: {"Admin", "PIM", "Leave", "Time", "Recruitment"},

Role.ESS:   {"Leave", "Time", "My Info"},

}

@pytest.mark.roles

@pytest.mark.parametrize("role", [Role.ADMIN, Role.ESS], indirect=True)

def test_main_menu_matches_role(logged_in_as, role):

menu = SideMenu(logged_in_as).item_names()

assert EXPECTED_MENU[role] <= menu

if role is Role.ESS:

assert "Admin" not in menu

@pytest.mark.roles

def test_ess_user_cannot_open_admin_page(ess_page):

ess_page.goto(AdminUsersPage.path)

expect(ess_page.get_by_text("Credential Required")).to_be_visible()  # confirm exact message

The exact menu items and access-denied behavior for each role must be confirmed against the running app before the expected values are fixed.

# 9. Test Coverage Targets

Aim for about 40–60 good tests, not 300 weak ones.

- API (OrangeHRM): create/read/update/delete employees and users, search and pagination, validation errors, schema/contract checks

- API (Restful Booker): CRUD, token auth (valid, invalid and missing token), chained requests, negative and boundary inputs, data-driven parametrized cases, response-time thresholds

- UI: login (valid, invalid, empty fields), add/edit employee with photo upload, PIM search and filters, admin user management, leave application, form validation messages, a visual regression check (expect(page).to_have_screenshot()), an accessibility scan (axe-playwright-python)

- E2E/hybrid: 3–5 flows where the API sets up state and the UI verifies it (e.g. employee created via API appears in PIM; leave applied in UI appears via API)

- Roles: menu visibility, direct-URL access, and API access for Admin vs. ESS

- Network: route mocking or stubbing (page.route) to test UI error handling (e.g. a 500 from the employee list API) on its own

# 10. CI/CD Pipeline

| Workflow | Trigger | Environment | What runs |
| --- | --- | --- | --- |
| ci.yml | Every pull request | local (Docker) | ruff, mypy, then the smoke suite on Chromium; target under 5 minutes |
| nightly.yml | Nightly + manual | local (Docker) | Full regression across Chromium/Firefox/WebKit, sharded with xdist; Allure history published to GitHub Pages |
| demo-smoke.yml | Weekly + manual | demo (public) | Small smoke subset, serial, Chromium only, no destructive tests |

- OrangeHRM starts as a Docker Compose stack inside the CI job, loads the seed data, and passes the readiness check before tests run.

- Traces and videos of failed tests are uploaded as build artifacts.

- Status badges in the README (build, Allure report link).

# 11. Roadmap

| Phase | Deliverable |
| --- | --- |
| 1. Foundation | uv project, settings with local/demo environments, ruff/mypy/pre-commit, OrangeHRM running locally in Docker with seed data, one smoke UI test plus one API test, basic CI |
| 2. API layer | BaseClient, pydantic models, OrangeHRM employee/user clients, Restful Booker suite, data builders with cleanup, negative tests |
| 3. UI layer | BasePage, OrangeHRM component library (dropdown, autocomplete, date picker, data table, toast), PIM/Admin/Leave pages, storage-state auth, failure artifacts |
| 4. Hybrid + roles | E2E flows, Admin vs. ESS role tests at UI and API level, network mocking, visual and a11y checks |
| 5. Scale + polish | xdist, browser matrix, Dockerized test runner, Allure on Pages, nightly and demo-smoke workflows |
| 6. Showcase | README with architecture diagram, ADRs (incl. "Why test a self-hosted instance instead of the public demo"), a "how to add a test" guide, a short demo GIF |

# 12. What Makes It Stand Out

- ADRs (e.g. "Local Docker instance vs. public demo", "Why Playwright's API context over requests", "Why pydantic for contracts"). These show senior-level thinking.

- A README a reviewer can run in under 60 seconds: docker compose -f infra/docker-compose.orangehrm.yml up -d, then uv sync && uv run playwright install && uv run pytest -m smoke

- A live Allure report link. Reviewers can see results without cloning the repo.

- Role-based and hybrid tests, which go beyond the typical OrangeHRM login-and-click portfolio.

- Clean commit history with conventional commits, plus PRs against your own repo so the CI checks are visible.

- Avoid: time.sleep, XPath-heavy locators, assertions inside page objects, depending on data you did not create, and hard-coded credentials (use GitHub secrets and .env).

# 13. Open Decisions

- Local install automation: database snapshot (recommended) or scripted install?

- Reporting: Allure (richer and better for a portfolio, but needs a Java-based CLI to generate locally) or pytest-html (simpler)?

- Verify against the running app: exact API paths and payloads, the OrangeHRM Docker image version and setup, each role's menu items, and the access-denied behavior.